# Weekly Status Report - Week 6

Salesforce CRM Implementation | Simulated Portfolio Case Study

| Overall | Schedule | Budget | Scope | Quality |
| --- | --- | --- | --- | --- |
| Green | Green | Green | Green | Green |

# Executive Summary

The Salesforce CRM implementation completed go-live and hypercare with all workstreams closed. Migration, UAT, training, and adoption targets were met, no defects remain open, and final cost is below the baseline budget.

# Key Performance Indicators

| KPI | Current | Target / Baseline | Status |
| --- | --- | --- | --- |
| Requirements approved | 60 | 60 | Complete |
| Configuration items | 72 | 72 | Complete |
| Migration success | 99.4% | >=99% | Met |
| UAT pass rate | 98.2% | >=97% | Met |
| Training completion | 98% | >=95% | Met |
| Login adoption | 98.6% | >=95% | Met |
| Open defects | 0 | 0 | Met |
| Budget | $148,400 | $150,000 | 1.1% favorable |

# Completed This Week

Completed hypercare exit review.

Closed remaining support defects.

Validated final adoption metrics.

Completed budget reconciliation.

Prepared executive closeout package.

# Next Steps

Deliver executive closeout update.

Archive implementation artifacts and decision log.

Transition adoption dashboard ownership to Sales Operations.