# UAT Readiness Review - Meeting Notes

Week 4 | Simulated Portfolio Case Study

| Date | Facilitator | Participants | Purpose |
| --- | --- | --- | --- |
| Feb 27, 2026 | Project Coordinator | Sales Ops, Salesforce Admin, Data, QA, Change, Sales Leadership | Review UAT progress, migration quality, defects, and cutover readiness |

# Agenda

UAT execution and pass rate

Open defect review

Migration reconciliation

Permission validation

Training readiness

Cutover dependencies

RAID and change review

# Discussion Summary

UAT remained on track with pass rates improving and no unresolved critical defects. The team reviewed contact deduplication results from the second mock migration, confirmed permission test coverage, and aligned training and cutover dependencies.

# Decisions

| Decision ID | Decision | Owner | Date |
| --- | --- | --- | --- |
| DEC-04 | Proceed to final UAT sign-off once remaining high defects pass retest | Project Coordinator | Feb 27, 2026 |
| DEC-05 | Use revised contact matching rules for production migration | Data Lead | Feb 27, 2026 |
| DEC-06 | Keep role-based office hours through extended hypercare | Change Lead | Feb 27, 2026 |

# Action Items

| Action | Owner | Due | Status |
| --- | --- | --- | --- |
| Complete high-defect regression tests | QA Lead | Mar 2, 2026 | Complete |
| Publish final migration reconciliation report | Data Lead | Mar 3, 2026 | Complete |
| Confirm training completion by role | Change Lead | Mar 5, 2026 | Complete |
| Prepare UAT sign-off package | Project Coordinator | Mar 6, 2026 | Complete |