Weekly Project Status Report

Week 6 / Launch & Hypercare | Reporting Date: August 21, 2026

| Overall | Scope | Schedule | Budget | Quality | Risk |
| --- | --- | --- | --- | --- | --- |
| GREEN | GREEN | GREEN | GREEN | GREEN | GREEN |

# Executive Summary

Production launch completed on August 17 as planned. Final-week delivery reached 24 of 24 planned tasks, no launch-blocking issues remain open, and project spend is below baseline. Hypercare monitoring is active with no severity-1 incidents reported.

# Key Accomplishments

Completed production deployment and smoke testing.

Validated payment authorization, capture, refund, and failure handling in production.

Transitioned support runbook and escalation paths to Operations.

Closed remaining launch actions and began lessons-learned capture.

# KPI Snapshot

| Metric | Current | Trend / Target |
| --- | --- | --- |
| Tasks completed | 24 / 24 | 100% |
| Velocity | 48 | Up from 24 in Week 1 |
| Open launch blockers | 0 | Target: 0 |
| Budget variance | +$1,550 favorable | 1.7% under baseline |
| Launch date | Aug 17 | Met baseline |

# Risks / Issues Requiring Attention

| Item | Status | Action |
| --- | --- | --- |
| Post-launch catalog monitoring | Monitor | Daily validation for first 10 business days |
| Payment processor performance | Monitor | Review failure-rate dashboard during hypercare |
| Support transition | On Track | Operations owns daily review; project team available for escalation |

# Decisions / Escalations

No executive decisions required this week. Project remains in controlled hypercare and closeout.

# Next Steps

Complete hypercare period and transition remaining monitoring to Operations.

Finalize lessons learned and archive project artifacts.

Confirm deferred enhancements are represented in the product backlog.